Project Planning Template

1. Introduction

The Project Planning Template provides a structured schedule and roadmap for executing the FitHub CRM (Fitness Center Management using Salesforce) project. It ensures that all tasks are properly organized, time-bound, and aligned with project objectives.

This document helps in:

- Managing time effectively

- Tracking progress

- Allocating resources efficiently

- Ensuring timely project completion

2. Project Overview

- Project Name: FitHub CRM

- Platform: Salesforce

- Project Type: Cloud-based CRM System

- Duration: Estimated 17–20 days

3. Project Phases and Timeline

The project is divided into multiple phases with specific durations:

| Phase | Activities | Duration |
| --- | --- | --- |
| Requirement Analysis | Requirement gathering, problem definition | 3 Days |
| System Design | Architecture, UI design | 4 Days |
| Development | Backend + UI implementation | 5 Days |
| Testing | Unit and integration testing | 3 Days |
| Deployment | Final setup and release | 2 Days |

4. Task Breakdown Structure (TBS)

Requirement Analysis Tasks

- Identify system requirements

- Define problem statement

- Document requirements

Design Tasks

- Create architecture diagrams

- Design database structure

- Plan UI components

Development Tasks

- Develop backend using Apex

- Create Salesforce objects

- Design Lightning UI

- Configure workflows

Testing Tasks

- Perform functional testing

- Conduct performance testing

- Fix identified bugs

Deployment Tasks

- Deploy system on Salesforce

- Configure user roles

- Final system validation

5. Resource Planning

Human Resources

- Project Manager

- Developers

- Testers

Technical Resources

- Salesforce Platform

- Development Tools

- Internet Connectivity

6. Gantt Chart Representation

A Gantt chart is used to visually represent the project schedule.

Timeline Flow:

- Week 1 → Requirement Analysis + Design

- Week 2 → Development

- Week 3 → Testing + Deployment

7. Risk and Contingency Planning

Risks

- Delays in development

- Technical challenges in Salesforce

- Data errors

Contingency Plans

- Buffer time allocation

- Regular testing

- Backup data handling

8. Monitoring and Control

- Regular progress tracking

- Weekly reviews

- Performance evaluation

- Issue resolution

9. Deliverables

- Requirement documents

- Design documents

- Working CRM system

- Testing reports

- Final project report

10. Conclusion

The Project Planning Template ensures that the FitHub CRM project is executed efficiently within the defined timeline. It provides clarity in task execution, resource allocation, and progress monitoring, leading to successful project completion.